Apex Managed Services Ltd

Information Security Management System

Change Management

Procedure

ISO/IEC 27001:2022 — 6.3, 8.1

ISMS-CHG-001  |  Version 1.0  |  02 April 2026  |  INTERNAL

| Document Reference | ISMS-CHG-001 | Version | 1.0 |
| --- | --- | --- | --- |
| Document Title | Change Management — Procedure | Date | 02 April 2026 |
| Organisation | Apex Managed Services Ltd | Classification | INTERNAL |
| Document Owner | Information Security Manager | ISO 27001:2022 | 6.3, 8.1 |
| Approved By | Managing Director — Signature: __________________ Date: __________________ |  |  |

# 1.  Purpose and Scope

This procedure governs how changes to the ISMS, its information assets, and IT systems are planned, assessed, approved, implemented, and reviewed. It expands on the change planning framework in ISMS-PLN-001 §6.3 and operationalises OPS-003.3 (operational change management). It applies to all changes within the ISMS scope, including: cloud infrastructure configuration; security control settings; ISMS documented information; software deployments; and client environment changes made under managed service agreements.

# 2.  Change Types

| Type | Definition | Examples |
| --- | --- | --- |
| Standard | Pre-approved, low-risk, well-understood changes that follow a defined procedure. No individual approval required per change. | Applying monthly Patch Tuesday updates via Intune; rotating credentials on a quarterly schedule; adding a user to an existing RBAC group per the standard provisioning process; updating ISMS living records (ISMS-CAR-001, ISMS-MR-002) per their documented procedure. |
| Normal | Planned changes requiring risk assessment and explicit approval before implementation. The majority of changes will be Normal. | Deploying a new security tool or SaaS platform; modifying Conditional Access policies; changing network security group rules in Azure; adding a new sub-processor; significant updates to ISMS policies or procedures; onboarding a new client environment. |
| Emergency | Urgent changes required to resolve a critical incident or vulnerability, where normal approval timescales would cause unacceptable risk. | Isolating a device following ransomware detection (ISMS-IRP-001 Playbook 1); applying an emergency patch for a Critical CVE under active exploitation; blocking a compromised account immediately; emergency access rule change to stop an active attack. |

# 3.  Change Management Workflow

| Step | Activity | Owner | Detail | Evidence |
| --- | --- | --- | --- | --- |
| 1 | Change Request | Requestor (any personnel) | Raise a change request by completing the change log entry (ISMS-OPS-001 change log). Record: what is changing, why, what systems are affected, what the risk is if the change goes wrong, and the proposed rollback plan. | Change log entry created |
| 2 | Risk Assessment | HoT (technical) / ISM (ISMS impact) | Assess the change for: security impact (does it affect controls in ISMS-SoA-001?); availability risk (could it cause downtime?); data risk (could it affect data integrity or confidentiality?); compliance impact (does it affect regulatory obligations?). Assign risk level: Low / Medium / High. | Risk assessment in change log |
| 3 | Approval | Per approval authority matrix (§4) | Standard changes: pre-approved — proceed. Normal changes: ISM approval (Low/Medium risk) or MD approval (High risk). Emergency changes: ISM + MD verbal approval; written confirmation within 24 hours. | Approval record in change log; email or signature |
| 4 | Implementation Planning | HoT (technical changes) / ISM (ISMS changes) | Document: implementation steps; rollback steps; test criteria to confirm success; maintenance window (where applicable); client notification (if client-impacting). For client environment changes: client written consent required before implementation. | Implementation plan in change log |
| 5 | Implementation | HoT / ISM (per change type) | Implement per plan. Record start time, each step taken, any deviations from plan, and completion time. If implementation fails: invoke rollback immediately. Do not attempt to resolve implementation problems without reverting first. | Implementation record with timestamps |
| 6 | Post-Implementation Review | HoT / ISM | Within 24 hours of implementation: confirm change achieved its objective; confirm no unintended side-effects; confirm security controls are operating correctly. For High-risk changes: ISM conducts verification check independently. | PIR record in change log; verification confirmation |
| 7 | Change Log Update | ISM | Mark change as Closed (Successful) or Closed (Rolled Back) in the change log. If rolled back: raise a CAR in ISMS-CAR-001 to address the underlying issue. | Change log closed; CAR raised if needed |

# 4.  Approval Authority Matrix

| Change Type × Risk | Examples | Approval Authority | Timescale |
| --- | --- | --- | --- |
| Standard (any risk) | Routine patching; standard provisioning | Pre-approved | No additional approval needed |
| Normal — Low risk | Minor config update; ISMS record update | ISM | Within 2 working days |
| Normal — Medium risk | New SaaS tool; CA policy change | ISM | Within 2 working days |
| Normal — High risk | New client onboarding; major architecture change | ISM + MD | Within 3 working days; scheduled maintenance window |
| Emergency (any risk) | Incident response containment; critical CVE patch | ISM + MD verbal | Immediate. Written confirmation within 24h. |
| ISMS scope change | New service line; premises acquired | ISM + MD + CB | As required; CB notification mandatory |

# 5.  Client Environment Changes

- All changes to client environments require explicit client written consent before implementation, unless the change is an emergency response to an active security incident affecting that client (in which case: implement to contain, notify client immediately after).

- Client changes are logged in the change log with the client reference, the consent record reference, and the client contact who provided consent.

- Post-implementation, the client is notified of the completed change and any residual actions required on their side.

- Changes that affect client security posture (e.g. Conditional Access policy changes, firewall rule changes) are communicated to the client security contact with a brief description of the change and its security purpose.

# 6.  Change Log Template

| Field | Content |
| --- | --- |
| Change ID | [CHG-YYYY-NNN — sequential] |
| Date Requested |  |
| Requestor |  |
| Change Type | [Standard / Normal / Emergency] |
| Change Title / Brief Description |  |
| Systems / Assets Affected |  |
| Reason for Change |  |
| Security Risk Assessment | Risk level: [Low / Medium / High]. Key risks if change goes wrong: |
| Rollback Plan | Steps to reverse the change if it fails or causes unintended effects: |
| Approval | Approved by: ______ Date: ______ Method: [Email / Signature / Verbal + written follow-up] |
| Client Consent (if applicable) | Client: ______ Consent provided by: ______ Date: ______ Method: ______ |
| Implementation Date / Window |  |
| Implementation Steps Taken | Record each step with timestamp: |
| Post-Implementation Review | Objective achieved: ☐ Yes ☐ No. Side effects observed: ☐ None ☐ Yes — detail: |
| Status | ☐ Closed — Successful ☐ Closed — Rolled Back ☐ Open (in progress) |
| CAR Reference (if rollback or incident) |  |

| Document | Title | Relationship |
| --- | --- | --- |
| ISMS-PLN-001 | Planning — Clause 6.3 | Change planning requirements from which this procedure derives. |
| ISMS-OPS-001 | Operation — §3.3 | Change log maintained as part of operational evidence (OPS-003.3). |
| ISMS-SoA-001 | Statement of Applicability | Changes affecting implemented controls must be assessed against SoA before implementation. |
| ISMS-CAR-001 | Corrective Action | Failed changes and rolled-back implementations raise CARs. |
| ISMS-IRP-001 | Incident Response Plan | Emergency changes during incident response are authorised by the IR Lead. Documented in this log post-incident. |

END OF DOCUMENT — ISMS-CHG-001 v1.0